User Acceptance Testing

Project Overview

Project Name:ShopeZ
Description:
ShopeZ is a MERN-based e-commerce web application that allows customers to browse products, add items to cart, complete checkout, and track orders. Admins can manage products, categories, and orders through a secure dashboard.
Project Version: v1.0.0
Testing Period: 26-11-2025 to 05-12-2025

Testing Scope

The following features will be tested during UAT:

- User registration & login

- Product browsing & product details page

- Search, filter & category-based product listing

- Cart management (add, remove, update quantity)

- Checkout flow (address, order creation)

- Order history & order tracking

- Admin product CRUD

- Admin category management

- Admin order management

- Responsive design (mobile / tablet / desktop)

Requirements to be Tested

- As a user, I want to register and log in securely.

- As a user, I want to browse products and view product details.

- As a user, I want to add items to my cart and complete checkout.

- As a user, I want to see my past orders and their statuses.

- As an admin, I want to add, update, and delete products.

- As an admin, I want to manage categories and orders.

- As a user/admin, I want smooth navigation and responsive UI

Testing Environment

URL:http://localhost:5173

Credentials:

- User:john@gmail.com / john123

- Admin:sowntharya461@gmail.com/ sownd@1234

| Test Case ID | Test Scenario | Test Steps | Expected Result | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | User Registration | 1. Visit site 2. Click “Sign Up” 3. Fill form 4. Submit | Account should be created and redirected to Home/Dashboard | Account created & redirected to Dashboard | Pass |
| TC-002 | User Login | 1. Enter valid credentials 2. Login | User should be logged in successfully | User logged in successfully | Pass |
| TC-003 | View Products | 1. Open homepage 2. Scroll product list | Products should load properly | Products loaded with images | Pass |
| TC-004 | Search Products | 1. Use search bar 2. Search “Dress” | Filtered products should show | No results found for “Dress” | Fail |
| TC-005 | Add to Cart | 1. Open product page 2. Click “Add to Cart” | Item added to cart | Item added to cart | Pass |
| TC-006 | Checkout | 1. Open cart 2. Click Checkout 3. Fill address 4. Place order | Order should be placed & confirmation shown | Order placed & confirmation shown | Pass |
| TC-007 | View Orders | 1. Go to “My Orders” | Order list should appear | Order list displayed | Pass |
| TC-008 | Admin – Add Product | 1. Login as admin 2. Go to “Add Product” 3. Submit | Product should appear in list | Product added successfully | Pass |
| TC-009 | Admin – Edit Product | 1. Edit product info 2. Save | Product should update successfully | Product updated | Pass |
| TC-010 | Admin – Manage Orders | 1. Open Orders page 2. Change status | Status should update | Status updating | Pass |

Bug Tracking

| Bug ID | Bug Description | Steps to Reproduce | Severity | Status | Additional Feedback |
| --- | --- | --- | --- | --- | --- |
| BG-001 | Slow product loading | 1. Visit homepage | Low | Open | Optimize images |